**UNIVERSITY OF WOLLONGONG**

**CSCI321 PROJECT**

**SS18/1F**

**TWO FACTOR AUTHENTICATION**

**PROJECT Meeting Minutes**

|  |  |
| --- | --- |
| Date: | 26th March 2018 |
| Meeting No: | 10 |
| Venue: | 103 Bishan |
| Time Start: | 12:00pm |
| Time End: | 16:45pm |

|  |
| --- |
| 1. ATTENDEES |

|  |  |  |
| --- | --- | --- |
| NAME | Student ID | Status |
| KOH HONG WEI | 5363536 | PRESENT |
| ADLER CHUA HAN MING | 5710923 | PRESENT |
| ONG WEI HAO | 5711356 | PRESENT |

|  |
| --- |
| 1. MEETING OBJECTIVE |

1. Review completed codes to check if there are problems or errors
2. Work on Control and GUI codes together.
3. Android application to log in and register properly

|  |
| --- |
| 1. DISCUSSION |

1. Android application can log in and register properly from database
2. Lock and Unlock function on JAVA is done
3. To move on to next function of application for both Android and JAVA

|  |
| --- |
| 1. TASK DISTRIBUTION |

|  |  |  |
| --- | --- | --- |
| TASK | ASSIGNED TO | DUE DATE |
| Continue with GUI (view file/view history) functions for JAVA | Hong Wei | Next Meeting |
| Set up Android application for camera function to generate OTP from QRCode | Adler | Next Meeting |
| To work on Controls for viewing items and displaying from database to carry on. | Wei Hao | Next Meeting |

|  |  |
| --- | --- |
| 5. NEXT MEETING | |
| DATE: | 2nd April 18 |
| TIME: | 12:00pm |
| LOCATION: | 103 Bishan |
| AGENDA: | Discuss further and work on functions for both JAVA and Android |

|  |
| --- |
| 6. NOTES |