**UNIVERSITY OF WOLLONGONG**

**CSCI321 PROJECT**

**SS18/1F**

**TWO FACTOR AUTHENTICATION**

**PROJECT Meeting Minutes**

|  |  |
| --- | --- |
| Date: | 29th January 2018 |
| Meeting No: | 03 |
| Venue: | Jurong Point |
| Time Start: | 12:30pm |
| Time End: | 13:15pm |

|  |
| --- |
| 1. ATTENDEES |

|  |  |  |
| --- | --- | --- |
| NAME | Student ID | Status |
| KOH HONG WEI | 5363536 | PRESENT |
| ADLER CHUA HAN MING | 5710923 | PRESENT |
| ONG WEI HAO | 5711356 | PRESENT |

|  |
| --- |
| 1. MEETING OBJECTIVE |

1. Clarify the items that needs to be submitted during 2nd lecture.
2. Share ideals of project with supervisor to see if it is feasible as 2FA.
3. Suggestions from supervisor regarding project

|  |
| --- |
| 1. DISCUSSION |

1. Come out with alternative for phone application (email or other means)
2. To come out with working program before moving on to further improvements
3. Adding authorised user to lock and unlock with app scanner via username
4. Sign up account using phone with fingerprint functions (username and password stored to database)
5. Select file to lock and unlock
6. File generate qrcode which is encrypted based on file directory or file ID

|  |
| --- |
| 1. TASK DISTRIBUTION |

|  |  |  |
| --- | --- | --- |
| TASK | ASSIGNED TO | DUE DATE |
| Work on QRCode generation (JAVA) | Hong Wei | Next Meeting |
| Work on Android application (GUI/CAMERA/FINGERPRINT) | Adler | Next Meeting |
| Work on QRCode generation (JAVA) | Wei Hao | Next Meeting |

|  |  |
| --- | --- |
| 5. NEXT MEETING | |
| DATE: | 09th February 18 |
| TIME: | 12:00pm |
| LOCATION: | SIM HQ |
| AGENDA: | To discuss progress of work, any problems faced |

|  |
| --- |
| 6. NOTES |