**UNIVERSITY OF WOLLONGONG**

**CSCI321 PROJECT**

**SS18/1F**

**TWO FACTOR AUTHENTICATION**

**PROJECT Meeting Minutes**

|  |  |
| --- | --- |
| Date: | 09th February 2018 |
| Meeting No: | 04 |
| Venue: | SIM HQ |
| Time Start: | 15:30pm |
| Time End: | 16:30pm |

|  |
| --- |
| 1. ATTENDEES |

|  |  |  |
| --- | --- | --- |
| NAME | Student ID | Status |
| KOH HONG WEI | 5363536 | PRESENT |
| ADLER CHUA HAN MING | 5710923 | PRESENT |
| ONG WEI HAO | 5711356 | PRESENT |

|  |
| --- |
| 1. MEETING OBJECTIVE |

1. Discuss progress of work.
2. Discuss about problems faced from task assigned.

|  |
| --- |
| 1. DISCUSSION |

1. QRCode generation is done but only can be done manually, not auto random generated with values
2. Android application skeleton has been laid out to work on further
3. Database has been created, can add user and accounts, split into files and users

|  |
| --- |
| 1. TASK DISTRIBUTION |

|  |  |  |
| --- | --- | --- |
| TASK | ASSIGNED TO | DUE DATE |
| Figure out how to link sql database with java and work on diagrams to flow the prototype design | Hong Wei | Next Meeting |
| Further work on android and start on diagrams | Adler | Next Meeting |
| Research more on QRCode generation and work on diagrams. | Wei Hao | Next Meeting |

|  |  |
| --- | --- |
| 5. NEXT MEETING | |
| DATE: | 16th February 18 |
| TIME: | 12:00pm |
| LOCATION: | SIM HQ |
| AGENDA: | Discuss problems faced from task and review on diagrams done. |

|  |
| --- |
| 6. NOTES |