**UNIVERSITY OF WOLLONGONG**

**CSCI321 PROJECT**

**SS18/1F**

**TWO FACTOR AUTHENTICATION**

**PROJECT Meeting Minutes**

|  |  |
| --- | --- |
| Date: | 12th March 2018 |
| Meeting No: | 07 |
| Venue: | 103 Bishan |
| Time Start: | 12:00pm |
| Time End: | 16:45pm |

|  |
| --- |
| 1. ATTENDEES |

|  |  |  |
| --- | --- | --- |
| NAME | Student ID | Status |
| KOH HONG WEI | 5363536 | PRESENT |
| ADLER CHUA HAN MING | 5710923 | PRESENT |
| ONG WEI HAO | 5711356 | PRESENT |

|  |
| --- |
| 1. MEETING OBJECTIVE |

1. Review completed diagrams to check if there are problems or errors
2. Review SRS and Database Design Document for problems
3. Lay out skeleton for the prototype

|  |
| --- |
| 1. DISCUSSION |

1. To start on skeleton for JAVA web application (NetBeans IDE)
2. To create Database Server
3. To continue Android application and link to database
4. To split GUI and Control codes separately.

|  |
| --- |
| 1. TASK DISTRIBUTION |

|  |  |  |
| --- | --- | --- |
| TASK | ASSIGNED TO | DUE DATE |
| Set up Database Server | Hong Wei | Next Meeting |
| Continue Android application to join with database | Adler | Next Meeting |
| Set up GUI and Control code skeleton for JAVA | Wei Hao | Next Meeting |

|  |  |
| --- | --- |
| 5. NEXT MEETING | |
| DATE: | 19th March 18 |
| TIME: | 12:00pm |
| LOCATION: | 103 Bishan |
| AGENDA: | Discuss the progress of the codes and further work on codes. |

|  |
| --- |
| 6. NOTES |